## Slide 1: Fact sheet Exploration days
Failback

## Slide 2: Who are we ?
Tom Van Cauwenberghe
Tom Janssens
Glenn Van Weyenberg
Tim Pauwels

## Slide 3: Why this project?
A customer application we’ve been working on has a heavy dependency on an external web service that is very unreliable.
Outage of this dependency is sometimes scheduled, but most of the times it is unexpected. This leads to overhead.

## Slide 4: What did we plan to do?
Create an infrastructure that allows for automatic fallback to cached responses.
In the process we would use of several technologies we haven’t had a chance to explore in our current projects.

## Slide 5: What have we achieved?
MediatR requests are generically being cached in Redis
Every type of request has a Polly fallback policy that returns results from a Redis-based caching store when the dependency fails.
The Polly policy is set to break the circuit after a number of failures, to speed up response times when a dependency is unavailable.
We have a dashboard to monitor the state of the circuit breaker.
Tetris

## Slide 6: What went great?
We have a great logo.
The team kick-off
Using Polly.
MediatR + Polly to create a caching decorator.
SignalR to create a real-time dashboard.
Tetris.

## Slide 7: What went not so great?
Setting up an automatic app service deployment linked to github.
Generics and PostSharp aspects don’t mix.
Not all team members had the proper tools.

## Slide 8: What did we learn that we can use @Cegeka?
Polly (+ MediatR) to create more resilient applications
Feature toggle as a service can give an easy way to have fine-grained control over who can use certain features and when.
Logo design.

## Slide 9: What’s next?
Polly + MediatR to store and replay commands.
Create a package to easily integrate this into other projects.
Make an aspect that doesn’t depend on MediatR.